Table of Contents

[1. Software Measuring Technique: 1](#_Toc163314970)

[2. Organize User Stories into Tasks and Sprints: 1](#_Toc163314971)

[User Story 1 - User Management: 1](#_Toc163314972)

[User Story 2 - Implement backend logic for account saving: 1](#_Toc163314973)

[User Story 3 - Design UI for editing account details: 1](#_Toc163314974)

[3. Assign Tasks and Roles for the First Sprint: 2](#_Toc163314975)

[4. Set Deadlines and Meeting Schedule: 2](#_Toc163314976)

# 1. Software Measuring Technique:

Following to the discussion, the team and I have unanimously adopted the FPA as the prevailing method for measuring our software endeavors FPA fits our Project that is data to function based and likewise, it will aid us in discovering the size and complexity of the software composed of inputs, outputs, inquiries, files and interfaces.

# 2. Organize User Stories into Tasks and Sprints:

For sprint 1, we have divided user stories into sub tasks:

## User Story 1 - User Management:

* Task 1: Design user interface for account creation module (2 story points)
* Task 2: Write backend logic for account creation module (3 story points)
* Task 3: Add model validations account creation module (2 story points)
* Task 4: Create dialog boxes (2 story points)

## User Story 2 - Implement backend logic for account saving:

* Task 1: Create database schema (3 story points)
* Task 2: Create api end points to save new account (4 story points)
* Task 3: Add model validation for account saving (2 story points)

## User Story 3 - Design UI for editing account details:

* Task 1: Design wireframes for editing pages (3 story points)
* Task 2: Create forms and navigation menus (4 story points)
* Task 3: Manage consistency across the application (3 story points)

# 3. Assign Tasks and Roles for the First Sprint:

* Task assignments:
  + Talha Iqbal: Task 1 of User Story 1, Task 1 of User Story 3
  + Nawal Bint Masood: Task 2 of User Story 1, Task 2 of User Story 3
  + Mahesh Rani: Task 2 of User Story 2, Task 3 of User Story 3
  + Ekjot: Task 3 of User Story 1, Task 1 of User Story 2

# 4. Set Deadlines and Meeting Schedule:

* Sprint 1 Duration: 2 weeks (From [03/14/2024] to [03/31/2024])
* Daily Stand-up Meetings: Every morning at [10:00 am]
* Sprint Planning Meeting: [03/12/2024] at [10:00 am]
* Sprint Review Meeting: [04/02/2024] at [10:00 am]