**User Stories**

|  |  |  |
| --- | --- | --- |
| **Title: User** Management | **Priority:** High | **Estimate: 9** days |
| **User story**  **As a** developer  **I want to** implement backend logic to save new accounts to the database  **so that I can** ensure data persistence**.** | | |
| **Acceptance criteria**  **Given that** a new account is being created**,**  **when** the backend logic is triggered to save the account**,**  **then** the account details should be successfully saved in the database**.** | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Add functionality to close user accounts with appropriate confirmation prompts | **Priority:** Medium | **Estimate: 2** days |
| **User story**  **As a** Application user,  **I want to** add functionality to close user accounts with appropriate confirmation prompts  **so that** I can prevent accidental closures**.** | | |
| **Acceptance criteria**  **Given** thata user requests to close their account**,**  **when** the closure functionality is invoked with confirmation prompts**,**  **then** the user should be prompted to confirm the closure before proceeding**.** | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Implement form validation for updating account information | **Priority:** Medium | **Estimate: 4** days |
| **User story**  **As a** Application user,  **I want to** implement form validation for updating account information  **so that** I can ensure data accuracy. | | |
| **Acceptance criteria**  **Given that** a user updates their account information,  **when** the form is submitted,  **then** the system should validate the input data to ensure it meets the required criteria. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Design user interfaces for editing account details. | **Priority:** Medium | **Estimate: 6** days |
| **User story**  **As a** Application user, **I want** to design user interfaces for editing account details,  **so that** I can provide a seamless user experience. | | |
| **Acceptance criteria**  **Given that** a user navigates to the account editing page**,**  **when** the page is loaded**,**  **then the** user should see an intuitive interface for editing their account information. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Ensure consistency and usability across account management screens | **Priority:** Medium | **Estimate: 6** days |
| **User story**  **As a** Application user, **I want** to ensure consistency and usability across account management screens  **so** that I can maintain a cohesive user experience. | | |
| **Acceptance criteria**  **Given** that a user interacts with various account management screens,  **when** navigating between screens,  **then** the design elements and interactions should remain consistent and user-friendly**.** | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Create wireframes/mockups for account creation, editing, and closing pages | **Priority:** Medium | **Estimate: 16** days |
| **User story**  **As a** Application user,  **I want** to create wireframes/mockups for account creation, editing, and closing pages,  **so that** I can visualize the user interface before implementation. | | |
| **Acceptance criteria**  **Given the** need to design account management pages,  **when** wireframes/mockups are created,  **then** they should accurately represent the layout, components, and interactions of the final pages. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Design UI elements such as forms, buttons, and navigation menus | **Priority:** Medium | **Estimate: 5** days |
| **User story**  **As a** Application user,  **I want** to design UI elements such as forms, buttons, and navigation menus,  **so** that I can enhance the visual appeal and usability of the application. | | |
| **Acceptance criteria**  **Given** the requirement to design UI elements,  **when** the elements are implemented,  **then** they should align with the overall design guidelines and enhance user interaction. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Configure ORM to communicate with database | **Priority:** Medium | **Estimate: 4** days |
| **User story**  **As** a Application user,  **I want** to configure ORM to communicate with the database,  **so** that I can establish a seamless data flow. | | |
| **Acceptance criteria**  **Given** the need to communicate with the database,  **when** ORM is configured,  **then** the system should be able to retrieve and manipulate data efficiently. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Create entity models for database tables | **Priority:** Medium | **Estimate: 6** days |
| **User story**  **As** a Application user,  **I want** to create entity models for database tables  **so** that I can define the data structure accurately. | | |
| **Acceptance criteria**  **Given** the need to define database tables,  **when** entity models are created,  **then** they should accurately represent the data attributes and relationships. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Verify user authenticity from third party | **Priority:** Medium | **Estimate: 6** days |
| **User story**  **As a** Application user,  **I want** to verify user authenticity from a third party,  **so that** I can ensure secure access. | | |
| **Acceptance criteria**  **Given** the need to verify user authenticity,  **when** authentication with a third party is performed,  **then** the system should authenticate the user based on valid credential | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Verify user legal documents feature | **Priority:** Medium | **Estimate: 6** days |
| **User story**  **As a** Application user**,**  **I want** to verify user legal documents feature**,**  **so that** I can ensure compliance with legal requirements. | | |
| **Acceptance criteria**  **Given** the need to verify user legal documents,  **when** the verification feature is triggered,  **then** the system should validate the submitted documents according to legal standards. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** Create cron job to send notification to group | **Priority:** Medium | **Estimate: 7** days |
| **User story**  **As a** Application user,  **I want** to create a cron job to send notifications to a group,  **so that** I can keep users informed. | | |
| **Acceptance criteria**  **Given** the need to send notifications,  **when** the cron job is scheduled,  **then** notifications should be sent to the specified group at the designated times. | | |

|  |  |  |
| --- | --- | --- |
| **Title:** In app notification feature. | **Priority:** Medium | **Estimate: 4** days |
| **User story**  **As a** Application user,  **I want** an in-app notification feature,  **so that** I can provide timely updates to users. | | |
| **Acceptance criteria**  **Given** the need for in-app notifications,  **when** a notification is triggered,  **then the** notification should be displayed within the application interface for the relevant user. | | |